Topic: Making a Choice

Tripti Vishwakarma

Colorado State University Global

Course Code: CSC 501-2

Bingdong Li

Aug 17, 2024

Evaluation of Projects for Topflight Project Management Inc.-

As the newly appointed at Top-Flight Project Management, Inc., I have been assigned the responsibility of assessing three potential projects. These projects involve constructing a Metropolitan Area Network (MAN) for the city, establishing computer systems and networks for the County school district, and developing a housing network. Each project has unique financial requirements and revenue projections, which I will analyze to determine the most viable option based on the payback period and overall feasibility.

Project 1: Build a MAN Network for the City

The first project involves constructing a MAN network with an upfront investment of $10 million. The city has approved legislation permitting the installation, and the network is anticipated to generate $500,000 in monthly revenue starting after the second year. However, the city will collect all the dues for the first year and half of the second year, delaying the revenue stream for our firm.

To calculate the payback period, we consider that there will be no revenue in the first year and only $250,000 per month for the last six months of the second year, resulting in $1.5 million in revenue by the end of the second year. From the third year onwards, the project will generate $6 million annually. Therefore, the total revenue by the end of the third year will be $7.5 million. The remaining $2.5 million will be recovered in approximately five months of the fourth year, making the total payback period around 4.67 years. This is the longest payback period among the three projects.

Pros:

- High monthly revenue ($500,000) after the second year.

- Long-term infrastructure project with potential for expansion.

- Positive regulatory environment due to recent legislation.

Cons:

- Longest payback period (4.67 years).

- High initial investment ($10 million).

- Delayed revenue collection due to city’s initial dues collection.

Project 2: Set Up Computers and Networks for the County School District-

The second project entails establishing computer systems and networks for the County school district, with an upfront investment of $1 million. The city has enacted legislation permitting us to recoup the costs through standard rates and a service contract, which will generate around $50,000 per month after the first year. This project requires a smaller initial investment and offers a clear revenue stream beginning in the second year.

The payback period for this project is relatively short. With no revenue in the first year, the project will start generating $600,000 annually from the second year. Therefore, the initial investment of $1 million will be recovered in approximately 1.67 years after the first year, making the total payback period around 2.67 years. This is the shortest payback period among the three projects, making it an attractive option for quick recovery of the initial investment.

Pros:

- Shortest payback period (2.67 years).

- Lower initial investment ($1 million).

- Steady revenue stream ($50,000 per month) after the first year.

- Lower financial risk compared to the other projects.

Cons:

- Lower overall revenue potential compared to the other projects.

- Dependent on the school district’s budget and long-term contracts.

Project 3: Build a Housing Network

The third project focuses on developing a housing network, necessitating an upfront investment of $10 million. This initiative involves constructing 12 single-family homes, each priced at $450,000, along with a multifamily unit complex comprising 110 units, which is anticipated to generate $70,000 per month starting after the second year. Due to the firm's limited liquidity, this project would require either partnering with another entity or borrowing funds at an annual interest rate of 10%, thereby introducing financial complexity.

The time required to recover the initial investment for this project involves multiple revenue streams. The single-family residences will generate $5.4 million, and the multifamily units will bring in $840,000 annually after the second year. By the end of the third year, the total revenue will be $6.24 million. The remaining $3.76 million will be recovered in approximately 1.6 years after the third year, making the total payback period around 4.6 years. While this project has a high revenue potential, the longer payback period and financial risks make it less attractive compared to Project 2.

Pros:

- High revenue potential from both single-family residences and multifamily units.

- Real estate investment with potential for appreciation.

- Diversified revenue streams.

Cons:

- High initial investment ($10 million) and financing costs (10% interest).

- Longer payback period (4.6 years) compared to Project 2.

- Market risk associated with selling and filling the residences.

Conclusion

Based on the payback period analysis, Project 2 (Set Up Computers and Networks for the County School District) has the shortest payback period of 2.67 years, making it the most attractive option for quick recovery of the initial investment. This project also involves a lower initial investment of $1 million and provides a steady revenue stream of $50,000 per month after the first year, with manageable financial risks.

Project 1, while offering high monthly revenue, has the longest payback period of 4.67 years and a high initial investment of $10 million. Project 3, although it has high revenue potential from real estate, involves significant financial risks and a longer payback period of 4.6 years. Therefore, Project 2 is the most prudent choice, balancing quick investment recovery and lower financial risk, making it the recommended project to pursue.

References-

- Meredith, J. R., Shafer, S. M., & Mantel, S. J. (2017). Project Management: A Managerial Approach (10th ed.). Wiley.

- Pinto, J. K. (2019). Project Management: Achieving Competitive Advantage (5th ed.). Pearson.

- PMI. (2021). A Guide to the Project Management Body of Knowledge (PMBOK Guide). Project Management Institute.