Topic: Project Plan- (Environmental Variables, Scope, Organizational Systems)

Tripti Vishwakarma

Colorado State University Global

Course Code: CSC 501-2

Bingdong Li

Aug 4 2024

Project Management Plan for the Design and Implementation of a Software Life Expectancy Model

1. Project Overview

- Project Name: Design and Implementation of a Software Life Expectancy Model

- Project Manager: Tripti Vishwakarma

- Start Date: Aug-05 -2024

- End Date: Dec-08-2024

- Project Sponsor: XYZ Software Solutions

- Budget: $150,000

2. Project Objectives

- Develop a predictive model to estimate the life expectancy of the software.

- Integrate the model with the existing software program.

- Validate the model's accuracy through testing and real-world data.

- Provide comprehensive documentation and training for stakeholders on using the model.

3. Environment Variables

Organizational Environment Variables:

- Culture and Structure: Collaborative culture, flat organizational structure.

- Resource Availability: Skilled personnel, technology, financial resources.

- Policies and Procedures: Data security policies, project management methodologies.

External Environment Variables:

- Market Conditions: Customer preferences, competitor activities.

- Regulatory Requirements: Compliance with data protection laws.

- Technological Advances: Staying updated with technological trends.

Project-Specific Environment Variables:

- Stakeholder Expectations: Regular communication and feedback loops.

- Project Complexity: Number of deliverables, interdependencies.

4. Scope Processes

Defining Scope:

- Scope Statement: Outlines project objectives, deliverables, and boundaries.

- Work Breakdown Structure (WBS): Hierarchical view of project deliverables.

Validating Scope:

- Scope Validation: Formal acceptance of completed deliverables from stakeholders.

Controlling Scope:

- Scope Control: Monitoring progress and managing changes to the scope.

5. Organizational Systems

Project Management Methodologies:

- Agile Methodology: Iterative development, regular feedback, flexibility.

- Waterfall Methodology: Linear, sequential approach for well-defined requirements.

Communication Tools:

- Collaboration Platforms: Slack, Microsoft Teams.

- Project Management Software: Jira, Trello.

Information Systems:

- Document Management Systems: Confluence, SharePoint.

- Data Analytics Tools: Python, R, Google Analytics.

6. Project Timeline

| Phase | Start Date | End Date | Duration |
| --- | --- | --- | --- |
| Project Initiation | Aug-05-2024 | Aug-11-2024 | 1 week |
| Requirements Gathering | Aug-12-2024 | Aug-25-2024 | 2 weeks |
| Design | Aug-26-2024 | Sep-08-2024 | 2 weeks |
| Development | Sep-09-2024 | Oct-20-2024 | 6 weeks |
| Integration | Oct-21-2024 | Nov-03-2024 | 2 weeks |
| Testing Validation | Nov-04-2024 | Nov-17-2024 | 2 weeks |
| Documentation and Training | Nov-18-2024 | Dec-01-2024 | 2 weeks |
| Project Closure | Dec-02-2024 | Dec-08-2024 | 1 week |

Project Team:

- Project Manager: Tripti Vishwakarma

- Business Analyst: Jane Dwen

- Data Scientist: John Smith

- Software Developer: Alice Johnson

- QA Tester: Bob Brown

- Technical Writer: Carol White

- Trainer: Dave Green

Tools and Technologies:

- Project Management Software (e.g., Jira, Trello)

- Data Analysis Tools (e.g., Python, R)

- Development Environment (e.g., Visual Studio, Eclipse)

- Version Control System (e.g., Git)

- Testing Tools (e.g., Selenium, JUnit)

- Documentation Tools (e.g., Confluence, MS Word)

8. Risk Management

Risk Identification:

- Inaccurate requirements leading to model inaccuracies.

- Integration issues with the existing software program.

- Delays in development due to unforeseen technical challenges.

- Insufficient data for model validation.

Risk Mitigation:

- Conduct thorough requirements analysis and validation with stakeholders.

- Plan for iterative integration and testing phases.

- Allocate buffer time in the project schedule for potential delays.

- Use synthetic data and historical data for initial model validation.

9. Communication Plan

Stakeholder Communication:

- Weekly status meetings with the project team.

- Bi-weekly progress reports to stakeholders.

- Monthly review meetings with senior management.

- Ad-hoc meetings as needed for issue resolution.

Communication Channels:

- Email for formal communication and documentation sharing.

- Slack or Microsoft Teams for real-time communication and collaboration.

- Jira or Trello for task tracking and project management.

- Confluence or SharePoint for documentation and knowledge sharing.

10. Project Closure

Activities:

- Finalize all project deliverables and obtain stakeholder approval.

- Conduct a post-project review to identify lessons learned.

- Archive project documentation and materials.

- Release project resources and formally close the project.

Initial Project plan design using Lucidchart-

One-Page Paper: Initial Work Breakdown Structure (WBS) and Its Role in the Overall Process

Title: Initial Work Breakdown Structure (WBS) for the Software Life Expectancy Model Project

In my project, the WBS will serve as a foundational tool that guides the entire project lifecycle, from planning to execution and closure. Here’s how it will work in the overall process:

1. Defining Scope

In my project, the WBS will help in clearly defining the scope by breaking down the project into smaller, manageable components. This hierarchical structure will ensure that all project deliverables are identified and detailed.

- Process: The project team will create a WBS that outlines all major deliverables, such as model development, integration, testing, and documentation. Each deliverable will be further broken down into sub-tasks, providing a comprehensive view of the project scope.

2. Resource Allocation

The WBS will be instrumental in identifying the resources required for each task, including personnel, technology, and financial resources. This will facilitate efficient resource allocation and ensure that each task has the necessary support.

- Process: Using the WBS, the project manager will allocate resources based on the specific requirements of each task. For example, data scientists will be assigned to model development tasks, while QA testers will focus on testing and validation.

3. Scheduling

The WBS will provide a framework for developing a detailed project schedule. By identifying task dependencies and sequences, the WBS will help in creating a realistic timeline and setting milestones.

- Process: The project manager will use the WBS to develop a project timeline, outlining the start and end dates for each task. Milestones will be established to track progress and ensure timely completion of deliverables.

4. Risk Management

The WBS will play a crucial role in identifying potential risks associated with each task. This will allow the project team to develop mitigation strategies and contingency plans to address these risks proactively.

- Process: The project team will conduct a risk assessment based on the WBS, identifying risks such as integration issues or data inaccuracies. Mitigation strategies, such as iterative testing and validation, will be incorporated into the project plan.

5. Monitoring and Controlling

The WBS will serve as a baseline for monitoring project progress. By comparing actual performance against the WBS, the project manager can identify deviations and take corrective actions to keep the project on track.

- Process: The project manager will use the WBS to track the progress of each task. Regular status meetings will be held to review progress, and any deviations from the plan will be addressed promptly.

6. Communication

The WBS will enhance communication by providing a common understanding of the project scope and tasks among all stakeholders. This will ensure that everyone is aligned with the project objectives and deliverables.

- Process: The project team will use the WBS to communicate the project plan to stakeholders. Regular updates will be provided based on the WBS, ensuring that stakeholders are kept informed of the project’s progress.

7. Documentation and Training

The WBS will help in organizing and structuring the documentation and training materials. This will ensure that all aspects of the project are covered comprehensively.

- Process: The technical writer will use the WBS to create detailed documentation for the project, covering all deliverables and tasks. The trainer will develop training materials based on the WBS, ensuring that stakeholders are well-prepared to use the Software Life Expectancy Model.

8. Project Closure

The WBS will provide a clear outline of the final deliverables and tasks that need to be completed for project closure. This will ensure that all aspects of the project are finalized and approved by stakeholders.

- Process: The project manager will use the WBS to finalize all deliverables, ensuring that each task is completed and approved by stakeholders. A post-project review will be conducted based on the WBS, identifying lessons learned and areas for improvement.

References-

"The Work Breakdown Structure: A Brief Synopsis" Webster, F. M. (1994). The WBS. PM Network, 8(12), 40–46.

https://www.pmi.org/learning/library/work-breakdown-structure-basic-principles-4883#:~:text=Work%20Breakdown%20Structure%20%28WBS%29%3A%20a%20product-oriented%20“family%20tree”,component.%20Project%20components%20may%20be%20products%20or%20services.

Software Engineering: A Practitioner's Approach by Roger S. Pressman

https://platform.virdocs.com/read/1490446/200/#/4/4

Software Maintenance: Concepts and Practice" by Penny Grubb and Armstrong A. Takang

https://books.google.com/books?id=ge8o_VkAsiYC&printsec=frontcover&source=gbs_ge_summary_r&cad=0#v=onepage&q&f=false

Becoming a PMP® Certified Professional: A Study Guide to Mastering Project Management for the PMP® Exam, Author: J. Ashley Hunt

https://eds-p-ebscohost-com.csuglobal.idm.oclc.org/eds/ebookviewer/ebook/bmxlYmtfXzI3NjIxMTRfX0FO0?sid=ca959cc0-83bb-4fb9-b146-56d8ab0b3764@redis&vid=1&format=EB&lpid=lp_3&rid=0